These templates should be read together with the standard architectural services contract OAA 600-2021.

These templates may be used to prepare Schedules adapted for use with your own contract.

Review each scope of work item to determine which are suitable for your scope of services.

Service Fee References which have already been noted in these templates for Schedules 2 and 3 are for your convenience in completing the tables for Basic Services and Additional Services. These Service Fee References match those abbreviations found in the pre-populated template for Schedule 1 – Services Schedule Legend of OAA 600-2021. Refer to Attachment 1, Guide to Apply PT.25 Design-Build to OAA 600-2021, for additional comments and background information.

Coordinate the numbering and clause references with any additional items you may include.

Refer to the OAA 600-2021 GUIDE to the Standard Form of Contract for Licensed Member’s Services for additional comments and background information.

Seek legal review for your proposed contract.

Schedule 2 – Basic Services

Architect’s Scope of Basic Services

This table of Basic Services is to be read in conjunction with and as part of the Contract.

(Indicate in the table below each Basic Service to be provided by the Architect and the manner of compensation as indicated in Fee Reference for each as identified in Article A17.)

| 2.1 | ITEM | Service/Fee Reference | Comments |
| --- | --- | --- | --- |
|  | SCHEMATIC DESIGN PHASE |  |  |
|  | Review Program – Review the Owner’s Functional Program and other information furnished by the Client and the characteristics of the site. |  |  |
|  | Review Applicable Codes – Review applicable statutes, regulations, codes, and bylaws and, where necessary, review the same with the authorities having jurisdiction. |  |  |
|  | Prepare Initial Evaluation – Prepare an initial evaluation of the Owner’s Functional Program, schedule, budget for the Construction Cost, Project site, and the proposed procurement or delivery method and other initial information provided by the Client each in terms of the other, to ascertain the requirements of the Project. The Architect shall notify the Client of (i) any inconsistencies discovered in the information, and (ii) other information or consulting services that may be reasonably needed for the Project. | NI |  |
|  | Review Initial Evaluation – Present and review with the Client the initial evaluation and discuss alternative approaches for design and construction of the Project. The Architect shall reach an understanding with the Client regarding the requirements of the Project. | NI |  |
|  | Preliminary Concept Design – Based on the Project’s requirements agreed upon with the Client, the Architect shall prepare for the Client’s approval a preliminary concept design illustrating the scale and relationship of the Project components. Submit preliminary concept design documents to the Client. | NI |  |
|  | Schematic Design Documents – Based on the Client’s approval of the preliminary concept design, mutually agreed upon Functional Program, schedule, and budget for the Construction Cost, prepare, for the Client’s review and approval, schematic design documents to illustrate the scale and character of the Project and how the parts of the Project functionally relate to each other including as appropriate: • Site Plan; • Spatial Relationship diagrams; • Floor Plans; • Elevations; • Building Sections; • Outline Specifications. | NI |  |
|  | Estimate of Construction Cost – Prepare and submit to the Client for approval a Class D Estimate of Construction Cost based on current area or volume unit cost prepared in accordance with GC06.3. | C |  |
|  | Submit Schematic Design – Submit the schematic design documents to the Client; advise the Client of any required adjustments to the Estimate of Construction Cost, and request the Client’s approval. | NI |  |
|  | DESIGN DEVELOPMENT PHASE |  |  |
|  | Design Development Documents – Based on the Client’s approved schematic design documents and agreed Estimate of Construction Cost, and any Client’s authorization of adjustments in the Project requirements and the budget for the Construction Cost prepare, for the Client’s review and approval, design development documents, drawings, and other documents to describe the size and character of the Project including as appropriate the architectural, structural, mechanical, electrical, and civil engineering systems, materials, and such other elements: • Site Plan; • Building Sections; and • Elevations; • Project brief detailing area calculations, • Floor Plans; building systems, and outline specifications. |  |  |
|  | Continue Review of Applicable Codes – Continue to review applicable statutes, regulations, codes, and bylaws as the design of the Project is developed and, where necessary, review the same with the authorities having jurisdiction. |  |  |
|  | Update Estimate of Construction Cost – Prepare and submit to the Client for approval an updated Class C Estimate of Construction Cost. | C |  |
|  | Submit Design Development – Submit the design development documents to the Client, advise the Client of any adjustments to the Estimate of Construction Cost, and request the Client’s approval. |  |  |
|  | CONSTRUCTION DOCUMENTS PHASE |  |  |
|  | Drawings and Specifications – Based on the Client’s approved design development documents and agreed updated Estimate of Construction Cost, prepare, for Client’s review and approval, Contract Documents consisting of drawings and specifications setting forth in detail the requirements for the construction of the Project. |  |  |
|  | Review Applicable Codes – Review statutes, regulations, codes, and bylaws applicable to the design and, where necessary, review the same with the authorities having jurisdiction in order that the consents, approvals, licences, and permits necessary for the Project may be obtained. |  |  |
|  | Bidding Information – Obtain instructions from and advise the Client on the preparation of the bidding information, bidding forms, conditions of the construction contract, and the form of construction contract between Client and contractor. | C |  |
|  | Update Estimate of Construction Cost – Update the Estimate of Construction Cost. | C |  |
|  | Submit Construction Documents – Submit the Construction Documents to the Client, advise the Client of any adjustments to the Estimate of Construction Cost (including adjustments indicated by changes in requirements and general market conditions), take any action required under GC06.2, and request the Client’s approval. |  |  |
|  | PERMITS AND APPROVALS |  |  |
|  | Building Permit Application – Prepare documents for building permit application, for owner’s signature as applicant, and assist with submission of the application. |  |  |
|  | Other Applications – Assist the Client in the preparation of applications for permits and approvals by authorities having jurisdiction that are required for the Project. |  |  |
|  | Agency – Act as the Owner’s authorized agent with the power to bind the Owner for the purpose of submitting permit applications. | NI |  |
|  | Comments by Authorities – Review and assist the Client to respond to comments by the authorities having jurisdiction received by the Owner. |  |  |
|  | BIDDING/NEGOTIATION PHASE |  |  |
|  | Pre-qualification – Assist Client in selecting contractors for pre-qualification. Prepare and issue pre-qualification call documents. Receive, review, and report results for Client’s direction on which contractors to include in the bid document distribution. | C |  |
|  | Bidding/Negotiation – Following the Client’s approval of the Construction Documents and the latest agreed Estimate of Construction Cost: |  |  |
|  | .1 assemble and provide bid documents to bidders; | C |  |
|  | .2 monitor and respond to enquiries regarding bid requirements, prepare and process addenda during bidding; | C |  |
|  | .3 arrange for receipt of bids, opening of bids, comparative review, and report results for Client’s direction on award; | C |  |
|  | .4 review and comment on proposed substitutions; | C |  |
|  | .5 assist the Client with construction contract negotiations; | C |  |
|  | .6 prepare construction contracts and assemble Contract Documents for signature by the contracting parties. | C |  |
|  | CONSTRUCTION PHASE |  |  |
|  | Limited General Review – Provide limited General Review Services during construction restricted to life safety and code compliance; examine, evaluate, and report upon representative samples of the Work; keep the Client informed of the progress of the Work; report life safety and code compliance defects and deficiencies in the Work observed during the course of the site reviews; and report in writing to the Client and, where required by law, to the chief building official. |  |  |
|  | General Review – Provide General Review Services during construction; examine, evaluate, and report upon representative samples of the Work; keep the Client informed of the progress and quality of the Work; report defects and deficiencies in the Work observed during the course of the site reviews; and report in writing to the Client and authorities having jurisdiction. |  |  |
|  | Site Meetings – Attend site meetings with Client, Client’s Contractors, major sub-contractors, and Consultants, where appropriate, to review the progress of the Work. |  |  |
|  | WSIB Certificates, Bonds, and Insurance Policies – Arrange to receive from the contractor, as required under the construction contract, Workplace Safety Insurance Board (WSIB) certificates, bonds, and insurance policies and deliver to Client for Client’s bond and insurance advisors to review. | C |  |
|  | Construction Schedule – Receive construction schedule from contractor, review and forward it with comments to Client. | C |  |
|  | Schedule of Values – Receive schedule of values from contractor, review and adjust, if required. Advise both Client and contractor that the agreed schedule of values will form the basis for factoring percentage of Work completed into certificates for payment. | NI |  |
|  | Payment Certification – When engaged to provide General Review Services as per Schedule 2 2.1.25, receive and assess contractor’s applications for payment; determine the amounts owing to the contractor under the construction contract based on the Architect’s observations and evaluation of the contractor’s applications for payment having factored percentage of completeness against the contractor’s schedule of values and issue certificates for payment to the Client within 10 days of receipt of contractor’s proper invoice by the Architect, in the value proportionate to the amount of the construction contract, of work performed and products delivered to the Place of the Work. | NI |  |
|  | Construction Contract Documentation Interpretation – On the written request of the Client, render written interpretations and findings within a reasonable time, consistent with the intent of and reasonably inferable from the construction Contract Documents, showing partiality to neither the Client nor the Client’s Contractors, on claims, disputes, and other matters in question between the Client and the Client’s Contractors relating to the execution or performance of the Work or the interpretation of the construction Contract Documents. |  |  |
| - . | Shop Drawings and Submittals – Review and take other appropriate action with reasonable promptness upon such contractor’s submittals as shop drawings, product data, and samples for conformance with the general design concept of the Work as provided in the construction Contract Documents. |  |  |
|  | Supplemental Details and Instructions – Prepare and issue additional documents and supplemental instructions to the Client, as required for clarification of the requirements of the Construction Documents, with reasonable promptness or in accordance with a schedule for such instructions agreed to by the Architect and the Client. |  |  |
| - . | Requests for Information (RFIs) – Receive requests for information (RFIs) from the Client and process in a timely manner. |  |  |
| - . | Proposed Change Notices/Change Orders and Change Directives – Prepare proposed change notices, drawings, specifications, and supporting data, evaluate contractor’s proposals, and prepare change orders and change directives for the Client’s approval and signature in accordance with the construction Contract Documents. | NI |  |
|  | Inspection & Testing Services – Provide assistance in having inspection and testing companies perform services as required by the construction Contract Documents; receive and review their reports and report to Client. | NI |  |
|  | Substantial Performance – When retained to provide payment certification as per Schedule 2 2.1.30, prepare and issue, at the appropriate time, a certificate of Substantial Performance of the Work in accordance with the provisions of the Lien Legislation. | NI |  |
|  | Deemed Completion – When retained to provide payment certification as per Schedule 2 2.1.30, prepare and issue at the appropriate time, a statement of construction contract deemed completion in accordance with the provisions of the Lien Legislation. | NI |  |
|  | Contractor's Close-out Documentation – Receive from the contractor and forward to the Client for the Client’s acceptance the written warranties, manuals, and related documents as required under the construction contract. | C |  |
|  | Takeover Procedure – Arrange for takeover of the Work by the Owner, including demonstration of operating equipment, and handover of operating and maintenance manuals and replacement parts as specified. | C |  |
|  | Warranty Review – Prior to the end of the Client’s and/or Client’s Contractors standard warranty period, which is typically one year following the date of Substantial Performance of the Work or Ready-for-Takeover, as appropriate, review any defects or deficiencies that have been reported or observed during that period, and notify the Client’s Contractors in writing of those items requiring attention by the Client’s Contractors to complete the Work in accordance with the construction contract between the Owner and the Client. | C |  |

End Notes

*1

Schedule 3 – Additional Services

Architect’s Scope of Additional Services

This table of Additional Services is to be read in conjunction with and as part of the Contract.

(Indicate in the table below Additional Services to be provided by the Architect and the manner of compensation as indicated in Fee Reference for each identified in Article A18.)

| 3.1 | ITEM | Service/Fee Reference | Comments |
| --- | --- | --- | --- |
|  | PRE-DESIGN SERVICES |  |  |
|  | Pre-Design Study – Provide pre-design study or Services such as: to assist with analyzing the reasonable probability of the Client’s objectives for the Project being reached within the Client’s budget and advise on measures to align the Project requirements with the budget, assess the suitability of the Owner’s site to accommodate the Project, taking into account known site constraints, ability to support future additions, and potential impact of known proposed developments in the vicinity. | NI |  |
|  | Existing Building Assessment – Provide assessment of the condition of existing buildings, systems, and equipment. |  |  |
|  | Multiple Sites – Provide pre-design site evaluations, planning surveys, or comparative studies of a number of multiple prospective sites. | NI |  |
|  | Programming – Provide analyses of the Owner’s needs and prepare a written Functional Program as described in GC05.1. | NI |  |
|  | Verifying Drawings – Review drawings furnished by the Client, and visit site and take measurements to satisfy that drawings are reasonably accurate in their representation of the premises. |  |  |
|  | Measured Drawings – Confirm with the Client the purpose of the measured drawings and the accuracy required, make measurements, augment with photographs, and field notes as appropriate, and prepare drawings. |  |  |
|  | Survey, Geotechnical, or Hazardous Materials – Assist the Client in the engagement of Consultants to obtain survey, geotechnical, or Toxic or Hazardous Substances or Materials reports required by the Design- Build Contract. |  |  |
|  | GENERAL SERVICES, ALL APPLICABLE PHASES |  |  |
|  | Enhanced Project Management – Provide Project Management Services not included under Basic Services. | NI |  |
|  | Cash Flow Projection – Provide and update as needed a cash-flow projection for the Architect’s fees and disbursements. | NI |  |
|  | Enhanced Coordination – Provide Services related to designation of the Architect as coordinator of licensed professionals. | NI |  |
|  | Detailed Estimates of Construction Cost – Provide detailed Estimates of Construction Costs. | NI |  |
|  | Detailed Quantity Surveys, Inventories – Provide detailed quantity surveys and inventories of existing material and equipment other than that included in FF&E. | NI |  |
|  | Future Facilities – Provide Services relating to future facilities, systems, and equipment not included in the Construction Cost. |  |  |
|  | Provision of Interior Design Services – Provide or engage the services of an interior designer to provide interior design services commensurate with other architectural services under this Contract. |  |  |
|  | Furniture Fittings & Equipment (FF&E) Analysis – Provide Services for the inventory and assessment of existing FF&E and analysis of Owner’s requirements |  |  |
|  | Furniture Fittings & Equipment (FF&E) – Provide Services for the selection and installation review of FF&E, including reuse of Owner’s inventoried FF&E. |  |  |
|  | Signage – Provide Services for design, selection, procurement, and installation of graphics, signage, and similar elements for interior or exterior application. |  |  |
|  | Tenant-Related Services – Provide tenant layout and design services or documents not otherwise included in fees. |  |  |
|  | Marketing – Prepare promotional presentations or special marketing materials. |  |  |
|  | Model/Rendering/Video – Provide specifically commissioned physical model (maquette), architectural rendering, computer rendering, or video, which become the property of the Client or Owner. |  |  |
|  | Photography – Provide specially commissioned photography or photographic records of site, existing conditions, construction, or other. |  |  |
|  | Language Translation – Provide language translation services for Construction Documents or other documents. |  |  |
|  | Value Engineering – Provide Services in connection with value engineering or analysis. |  |  |
|  | CAD/BIM Files – Provide editable copies of CAD or BIM files in accordance with the requirements of Appendix A. |  |  |
|  | Moral Rights – Relinquish the Architect’s Moral Rights in the Project in accordance with the requirements of Appendix B. |  |  |
|  | PERMITS AND APPROVALS |  |  |
|  | Special Approvals of Authorities – Provide studies, prepare drawings and other documents, attend meetings or public hearings, arrange for engagement of specialist Consultants if required, and assist Client in submission of application for: |  |  |
|  | .1 Zoning or Land Use Amendment; |  |  |
|  | .2 Committee of Adjustment or variance from bylaws; |  |  |
|  | .3 Site Plan Approval; |  |  |
|  | .4 Other Approvals; (list and describe; example for condominium shown below) 1. Draft Plan of Condominium, including completion of the Schedule ‘G’ form on or about the timing of Substantial Performance; |  |  |
|  | BIDDING/NEGOTIATION PHASE |  |  |
|  | Pre-qualification of Bidders – Prepare parameters of pre-qualification process, advise participants of rating criteria, receive responses from interested parties, prepare analysis spreadsheet, and report results to Client for Client’s decision. | C |  |
|  | Multiple Bid Packages – Provide Services and prepare multiple bid document packages as identified herein in connection with alternative, separate, or sequential bidding processes or with negotiation of trade contracts. |  |  |
|  | Issued for Construction Drawings – Prepare Issued for Construction drawings, incorporating relevant addenda, or negotiated changes during bid/negotiation phase. |  |  |
|  | CONSTRUCTION PHASE |  |  |
|  | Additional On-Site Representation – Provide extensive or full-time on-site review or representation. |  |  |
|  | Early Release of Holdback – Provide Services in connection with the early release of holdback for completed, contracts, subcontracts or trade contracts. | NI |  |
|  | Multiple Releases of Holdback – Provide Services in connection with the release of holdback on an annual basis, or phased basis. | NI |  |
|  | Multiple Phases – Provide Services in connection with multiple phased occupancies. |  |  |
|  | Multiple Contracts – Provide additional construction contract administration Services in connection with Construction Management, fast track, or Design Build delivery. |  |  |
|  | Ready-for-Takeover – Review the Work and issue at the appropriate time a Ready-for-Takeover statement in accordance with the provisions of the construction contract. |  |  |
|  | Early Occupancy – Provide additional site and documentation reviews in relation to early occupancy of all or a portion of the Project. Provide additional Services relating to multiple warranty periods for the Project. |  |  |
|  | Updated Drawings – Prepare and submit to the Client in a timely manner Updated Drawings incorporating supplemental instructions, change orders, and other changes issued during construction. |  |  |
|  | Updated Specifications – Prepare and submit to the Client in a timely manner Updated Specifications incorporating supplemental instructions, change orders, and other changes issued during construction. |  |  |
|  | Record Drawings – Prepare and submit to the Client in a timely manner Record Drawings incorporating changes in the Work made during construction based on as-built drawings (marked-up prints), drawings, and other data furnished by the Client and/or Client’s Contractors to the Architect; the accuracy and timeliness of the information supplied by the Client and/or Client’s Contractors shall not be the responsibility of the Architect. |  |  |
|  | Commissioning – Provide Services related to commissioning in the utilization of equipment or systems such as testing, adjusting, and balancing, preparation of operation and maintenance manuals, training operation or maintenance personnel for operation and maintenance, and consultation during operation. | NI |  |
|  | Notice of Non-payment – Assist the Client in drafting any statutory notices of non-payment in accordance with the requirements of the Lien Legislation. | NI |  |
|  | Disputes with Contractor – If requested by the Client, provide assistance with any dispute arising between the Client and Client’s Contractors, including assistance in preparing documents required for submission in an Adjudication under the Lien Legislation. | F3 |  |
|  | Artefacts – Investigate the impact on the Work of the discovery of fossils, coins, articles of value or antiquity, structures, unexploded ordnance, and other remains or things of scientific or historic interest at the Place of the Work. | F3 |  |

End Notes

*1